## Slide 1: KcalScore
APP PROJECT
Know what’s really in your food: the calories, how processed it is, and its overall score.
Calories
Processing level
Food score
Notes: Hi, my project is KcalScore, a calorie tracker. But it doesn’t just count calories: it also gives every food one score out of 100 that takes nutrition and processing into account, so you get the full picture.

## Slide 2: Existing apps do one part each
BACKGROUND REVIEW
App | Calories | Processing level | Overall score | Daily log
MyFitnessPal | Yes | No | No | Yes
Yuka | Yes | Additives only | Yes | No
Fooducate | Yes | Partly | Yes | Yes
Open Food Facts app | Yes | Yes | Yes | No
KcalScore | Yes | Yes | Yes | Yes
The gap: a daily log with one simple score that clearly counts processing. KcalScore uses my own scoring method.
Notes: Before building, I looked at what already exists. MyFitnessPal is great for counting calories and logging your day, but it doesn’t tell you how processed food is. Yuka scores food and flags additives, but it doesn’t track your daily intake. Fooducate is the closest: it tracks calories and grades food, but processing is only one small part of its grade. The Open Food Facts app has all the data but no daily log. KcalScore combines a daily log with one simple score out of 100, using my own method that clearly penalises ultra-processed food. (Based on the free versions of each app.)

## Slide 3: The science and the data source
BACKGROUND REVIEW
NOVA scale
Groups food by how processed it is, from 1 (fresh) to 4 (ultra-processed). Created by researchers at the University of São Paulo.
Nutri-Score
Rates a food’s overall nutrition from A (best) to E. Started in France and used on packaging in several European countries.
APIs compared
TheMealDB: recipes, no calories
FSA: hygiene ratings only
USDA: no processing data
Open Food Facts: has all three
Notes: My app relies on two real scoring systems. NOVA groups foods by how processed they are; it was developed by researchers at the University of São Paulo. Nutri-Score rates overall nutrition from A to E and is used on food packaging in several European countries. For the data, I compared four APIs. TheMealDB, which my teacher suggested, helped me learn how APIs work, but it has recipes, not calories. The FSA API is for restaurant hygiene ratings. USDA has good nutrition data but no processing level. Open Food Facts has calories, NOVA and Nutri-Score, it’s free and needs no API key, so I chose it.

## Slide 4: Calories don’t tell the whole story
THE IDEA
Track daily calories
Log what you eat and see your total for the day.
Count processing
Ultra-processed food scores lower, without users needing to learn a new scale.
One Food Score
A single score out of 100 that combines nutrition and processing.
Learn to use APIs
Pull real food data from the internet instead of typing it in myself.
Notes: Two foods can have similar calories but be very different for you. A bowl of oats and a bowl of sugary cereal are close in calories, but one is barely processed and one is ultra-processed. So my app shows calories plus one Food Score out of 100, which combines nutrition and processing. The app is for anyone tracking their food. And a big goal for me is learning how to use APIs.

## Slide 5: Aim: help people understand the overall quality of their food, not just its calories
AIM AND OBJECTIVES
O1
Get food data from the Open Food Facts API by barcode and by name
O2
Show calories and a Food Score out of 100 for each food, handling missing data
O3
Let users log foods with a portion size and see their daily calorie total
O4
Give the whole day an average Food Score
O5
Test with at least 5 people and deliver a working website by week 11
Notes: My aim is the big picture: helping people understand the overall quality of their food, not just calories. My objectives are the specific, measurable steps to get there. O1 is getting the data, which I’ve already started. O2 is showing calories and my Food Score. O3 is the daily log. O4 is a Food Score for your whole day. O5 is testing it with real people and delivering it by week 11. Each one maps onto my weekly plan.

## Slide 6: A website: scan a barcode, see the scores, log it, see your day
THE MVP
In the MVP
Look up a food by barcode or name
Calories and a Food Score out of 100
Add foods to today’s log with a portion size
Daily calorie total and average Food Score
Works on phone and laptop browsers
Later
Phone app
Camera barcode scanning
User accounts
History over weeks
Notes: MVP means Minimum Viable Product: the simplest version that does the main job. Mine is a website where you look up a food, see its calories and Food Score, add it to today’s log and see your daily total. Things like a phone app, camera scanning and accounts are useful but not essential, so they come after the MVP.

## Slide 7: The data comes from an API
HOW IT WORKS
You search
“pizza”
App asks
sends a request
Open Food Facts
free food database
App shows it
and saves it to the log
{
"product_name": "Margherita Pizza",
"energy-kcal_100g": 235,
"nova_group": 4,
"nutriscore_grade": "d"
}
235 → calories per 100 g
d → nutrition: 40 points
4 → ultra-processed: −20
Food Score: 20 / 100
Notes: When you search for a food, my app sends a request to the Open Food Facts API. It sends back data in a format called JSON, like this example. My code picks out the calories, the Nutri-Score and the NOVA group, then turns the last two into my Food Score. My teacher showed me TheMealDB, which helped me learn how APIs work, but it has recipes, not calories, so I chose Open Food Facts instead.

## Slide 8: One number out of 100
MY FOOD SCORE
1. Nutrition points
Nutri-Score | Points
A | 100
B | 80
C | 60
D | 40
E | 20
2. Processing penalty
Food is | Points
Fresh or minimal | 0
Processed | −10
Ultra-processed | −20
Examples
Plain oats
A, fresh: 100 − 0 = 100
Wholemeal bread
B, processed: 80 − 10 = 70
Frozen pizza
D, ultra-processed: 40 − 20 = 20
Notes: Users see one number: the Food Score out of 100. Behind it, I start with nutrition points from the Nutri-Score grade, then take points off if the food is processed or ultra-processed, using the NOVA data from the API. Users never need to understand NOVA; it just lowers the score of processed food. This is my own scoring method, so I’ll test these weights with users in week 9 and adjust them if the results feel wrong. Example grades here are illustrations.

## Slide 9: It already works: live demo
PROOF OF CONCEPT
barcode = input("Enter a barcode: ")
url = f".../api/v2/product/{barcode}.json"
response = requests.get(url, headers=headers)
data = response.json()
if data.get("status") != 1:
print("Sorry, not in the database.")
exit()
product = data["product"]
nova = product.get("nova_group", "Unknown")
1. User types a barcode
2. Request sent to the API
3. JSON comes back
4. Check the product exists
5. Work out the Food Score
Notes: This is my working Python script. [Switch to VS Code and run it.] First the user types a barcode. The code puts it into the API address and sends a request to Open Food Facts. The data comes back as JSON, and I print the status code: 200 means it worked. Then I check the product exists, so a wrong barcode shows a message instead of crashing. Finally I pull out the name, calories, NOVA group and Nutri-Score. Try one healthy product and one ultra-processed one, then a fake barcode like 123.

## Slide 10: Website first, then a phone app
ROADMAP
1
Learn the API
Python script pulls food data and saves it to a spreadsheet.
Done
2
Build the website
Search foods, add them to a daily log, see the total.
3
Add the Food Score
One score out of 100 for each food and for the whole day.
4
Make it an app
Turn the website into a phone app, maybe with barcode scanning.
Notes: I’ve already done step one: I wrote a Python script that pulls food data from the API and saves it into a spreadsheet. Next I’ll build it as a website, where you can search foods and log them. Then I’ll add my Food Score. Finally I’ll turn it into a phone app, and maybe add barcode scanning since the API supports looking foods up by barcode.

## Slide 11: Research, then core features
DELIVERY PLAN · WEEKS 1–6
Week | Focus | Deliverable | Objective
1 | Set-up and API test | Python script pulls data by barcode; GitHub repo and project board | O1
2 | Research and design | App review, user stories, wireframes of each screen | –
3 | Web basics | Page layout in HTML and CSS with a barcode box | O1
4 | API in JavaScript | Barcode lookup with fetch(), showing name and calories | O1
5 | Food Score | Score out of 100 from Nutri-Score and processing; missing data handled | O2
6 | Search by name | Type a food name and pick from a results list | O1
Notes: Here’s my week-by-week plan. Week 1 is already done: my Python script works and the project is set up. Week 2 is research and design: I’ll write user stories and sketch each screen. Weeks 3 and 4 move the code to a website using JavaScript’s fetch, which works the same way as Python’s requests. Week 5 adds my Food Score, and week 6 adds searching by name.

## Slide 12: The daily log, testing and launch
DELIVERY PLAN · WEEKS 7–11
Week | Focus | Deliverable | Objective
7 | Daily log | Add foods with a portion size; calories worked out per portion | O3
8 | Daily summary | Daily total, average Food Score, log saved in the browser | O3, O4
9 | Design and testing | Phone-friendly layout; tested with 5 people | O5
10 | Improve | Fix issues from testing; README and documentation | O5
11 | MVP launch | Final checks, website online, demo and reflection | All
Notes: Weeks 7 and 8 build the daily log: adding foods with a portion size, the daily total, and an average Food Score for the day. Week 9 is making it work well on phones and testing it with five people. Week 10 is fixing whatever they find and writing documentation. Week 11 is the MVP launch: the website goes online and I demo it.

## Slide 13: Every week is visible on GitHub
TRACKING PROGRESS
Git commits: the code
A commit after every work session
Clear messages, like “Add Food Score”
The history proves the work week by week
Project board: the plan
Each week’s tasks set as a milestone
Tasks move from To do to Doing to Done
Shows what I planned against what I finished
Notes: Everything lives in one place on GitHub. Git holds the code: I commit after every work session with a clear message, so the history shows exactly what changed each week. GitHub’s project board holds the plan: each week is a milestone, and tasks move across the board as I finish them, so you can see what I planned against what I actually did.

## Slide 14: Questions?
KcalScore: calories and one Food Score out of 100, in one daily log.
Notes: Thank you. Any questions?